Pricing:
-Board and Assembly:~$29
-Board parts, assuming %20 markup: $84
-Shipping: May be free, otherwise $24.15
-Taxes: 10% standard Illinois: $13.8
-Worst Case Total: $151.80

Sources of variability:
Part pricing
Shipping-(may be free)

Time:
-Design: To be done by Sunday (Assign tasks Tuesday, combine on Saturday, cleanup by Sunday)

-In-House review: To be done on next Tuesday, going over pin selection and modifications compared to next board, justifying and explaining design choices. Order to be placed then or Saturday.
-Assembler Review: 1-2 days https://www.pcbway.com/helpcenter/checkingorders/How_long_it_will_take_for_order_review.html
-Board Production/Assembly: ~2-4 weeks
-Shipping: ~1 week

Timing on our end: Done by 11/18/2025
Timing on their end: Expect soon before New Year.

Sources of variability